DSD + COA Interactive Virtual Laboratory

Mini Project Proposal & Week 1 Development Plan

# 1. Project Overview

We propose to develop a software-based Interactive Virtual Laboratory for Digital System Design (DSD) and Computer Organization & Architecture (COA). The application will help students understand theoretical concepts through interactive experiments, visual simulations and step-by-step demonstrations.

The project will not attempt to reproduce a complete Logisim or production-grade 8086 emulator. Instead, it will focus on a manageable set of important DSD and COA concepts and provide a visual, experiment-oriented learning environment.

# 2. Main Objective

The main objective is to create a virtual laboratory in which students can learn a concept, provide inputs, operate a virtual experiment, observe the output, and visualize the internal working of the component or algorithm.

Core idea: "Do not only display the final answer; visualize what is happening inside."

# 3. Proposed User Workflow

Select a DSD or COA concept.

View an explanation of the concept and its working.

View the relevant circuit or architecture diagram.

View mathematical equations, Boolean expressions or state tables where applicable.

Provide or change inputs using interactive controls.

Run or step through the experiment.

Observe signal flow, intermediate calculations or state changes.

View the final output.

Use a quiz/practice question to verify understanding.

# 4. Major Project Modules

| Module | Planned Function |
| --- | --- |
| DSD Basics | Number systems, binary arithmetic, logic gates, truth tables, Boolean algebra and De Morgan's laws. |
| K-Map | 2–4 variable Karnaugh-map minimization and visualization of simplified expressions. |
| Combinational Circuits | Half/full adders, subtractors, MUX/DEMUX, encoder/decoder, comparator and BCD adder. |
| Sequential Circuits | SR/JK/D/T flip-flops, conversions, counters and shift registers. |
| COA Algorithms | Booth multiplication, restoring division, non-restoring division and IEEE 754 visualization. |
| ALU | Arithmetic, logic, shifting and comparison operations with visual data flow. |
| Memory & Cache | Basic RAM, memory hierarchy, cache mapping, hit/miss behavior and basic address translation. |
| 8086 Lab | Focused 8086 simulation with a limited instruction set, registers and step-by-step execution. |
| Circuit Playground | Limited Logisim-style environment for basic gates, inputs, outputs and simple circuit construction. |
| Quiz / Experiments | Interactive practical experiments, output prediction, concept questions and saved experiment results. |

# 5. DSD → COA Integration

A major feature will be demonstrating the relationship between DSD concepts and COA components rather than treating the two subjects as separate collections of experiments.

Logic Gates → Combinational Circuits → Sequential Circuits → ALU → Registers → Memory → Control Unit → CPU → 8086 Execution

For example, adders and logic circuits will be used to explain ALU operations, while flip-flops will be connected conceptually to storage elements and registers.

# 6. Software Technologies and Concepts

| Technology / Concept | Use in Project |
| --- | --- |
| Java 21 | Core programming language for simulation logic, algorithms and system models. |
| JavaFX | Graphical interface, interactive controls, circuit diagrams, visual states, tables and animations. |
| OOP | Classes, objects, interfaces, inheritance, abstraction and encapsulation. |
| Algorithms & Data Structures | Boolean evaluation, K-Map processing, arithmetic algorithms, state handling and data organization. |
| Simulation | Inputs, outputs, states, clock events, step-by-step execution and signal/data flow. |
| SQLite + JDBC | Saving experiments, circuits, programs, quiz results and application data. |
| Maven | Project structure, dependency and build management. |
| Git/GitHub | Version control, team collaboration and code integration. |
| JUnit | Testing simulation logic. |
| UML | Class, component, sequence and activity diagrams. |

# 7. Team of Four — Initial Responsibility Split

| Member | Area | Initial Responsibility |
| --- | --- | --- |
| Member 1 | DSD Core | Logic gates, truth tables, Boolean algebra, number-system conversions, K-Map and initial combinational circuits. |
| Member 2 | Sequential DSD + Playground | Flip-flop concepts, sequential-state simulation and initial design of the limited circuit playground. |
| Member 3 | COA Core | COA algorithms, ALU concepts, registers, memory/cache planning and algorithm simulation design. |
| Member 4 | Application/UI + Integration | JavaFX application structure, navigation, common simulation interface and initial database/8086 planning. |

# 8. Week 1 Plan

Week 1 will focus on requirements, architecture, technology setup, individual module research and small working foundations. The goal is to establish a common technical foundation so all four members can develop their modules independently and integrate them later.

Member 1 — DSD Core

Finalize the DSD MVP concept list.

Study and document AND, OR, NOT, NAND, NOR, XOR and XNOR behavior.

Define input/output representation and truth-table format.

Design basic Java classes/interfaces for logic gates.

Implement and test a small working basic-gate prototype.

Prepare initial DSD module documentation.

Member 2 — Sequential DSD + Playground

Study SR, JK, D and T flip-flop behavior and state transitions.

Define software representation of clock, input and state.

Prepare the limited circuit-playground design.

Define initial components: Input, Output and basic gates.

Research JavaFX Canvas/Node interaction for placing and connecting components.

Create a small playground UI prototype; do not attempt full Logisim functionality.

Member 3 — COA Core

Finalize the COA MVP concepts and algorithms.

Study and document Booth multiplication and restoring/non-restoring division.

Define the step-by-step state representation for algorithm visualization.

Design initial Java models for ALU, registers and memory.

Implement a small prototype of one selected COA algorithm.

Prepare initial COA module documentation.

Member 4 — Application/UI + Integration

Set up Java 21 + JavaFX + Maven.

Create the GitHub repository and team workflow.

Create the main application window and dashboard/navigation structure.

Define common simulation interfaces for run, reset, step and result/state retrieval.

Prepare the initial database/persistence plan.

Create a sample JavaFX experiment screen that can later display simulation modules.

# 9. Week 1 Team-Level Deliverables

Finalized MVP feature list and scope.

Initial system architecture and module diagram.

GitHub repository with agreed project structure.

Java 21 + JavaFX + Maven environment configured for all members.

Initial common simulation interface/design.

Working basic DSD gate prototype.

Initial sequential-circuit/state design.

Initial COA algorithm prototype.

Initial JavaFX dashboard/navigation prototype.

Initial circuit-playground UI prototype.

Initial UML/architecture documentation.

Clear plan for Week 2 integration.

# 10. Expected Demonstration at the End of Week 1

At the end of Week 1, the team should be able to demonstrate a basic JavaFX application shell, a working logic-gate prototype, an initial sequential-state model, a small COA algorithm prototype, and a preliminary circuit-playground interface. These components do not need to be fully integrated yet.

# 11. Scope Control

The project will prioritize a smaller number of reliable and visually clear features over attempting to implement every DSD and COA topic at production-level depth.

The circuit playground will initially support only basic components and simple circuits.

The 8086 component will use a focused instruction set rather than attempting complete compatibility.

Advanced pipeline, multicore, large instruction-set coverage and other advanced features will be treated as future scope.

Features will be added only after the core simulation and visualization architecture is stable.

# 12. Final Project Description

The proposed project is an interactive software-based virtual laboratory that combines Digital System Design and Computer Organization & Architecture. It will allow students to learn concepts, operate virtual experiments, observe outputs, and visualize the internal operation of circuits, algorithms and computer components. A limited circuit playground will additionally allow students to construct simple digital circuits. The central aim is to connect fundamental digital logic with higher-level computer architecture in one interactive learning environment.