# DSD + COA Interactive Virtual Laboratory
Master Project Plan

Second-Year Computer Engineering Mini Project

Purpose: This document is the master context document for the project. It defines the final product, scope, architecture, team responsibilities, development workflow, required software concepts, source-file structure, and recommended ChatGPT Project setup.

# 1. Final Project Definition

The project will be an Interactive Educational Virtual Laboratory for Digital System Design (DSD) and Computer Organization & Architecture (COA). It will not attempt to reproduce the full functionality of Logisim. Instead, it will combine guided learning, interactive experiments, visual simulation, step-by-step algorithm visualization, and a limited circuit playground.

Core philosophy: "Don’t just show the answer — show what is happening inside."

# 2. Core Learning Workflow

For a typical component or experiment, the user journey will be:

Concept / introduction

Theory and working

Symbol or architecture diagram

Mathematical equation / Boolean expression where applicable

Truth table or state table where applicable

Interactive inputs

Visual circuit or data-flow simulation

Step-by-step internal calculation / state changes

Final output

Quiz or practice question

# 3. Final Product Structure

| Module | Purpose |
| --- | --- |
| Dashboard | Entry point, module navigation, recent experiments, progress and saved work. |
| DSD Lab | Number systems, Boolean algebra, logic gates, K-Map, combinational circuits and sequential circuits. |
| COA Lab | COA arithmetic algorithms, IEEE 754, ALU, registers, memory, cache and selected CPU concepts. |
| Algorithm Visualizer | Step-by-step visualization for Booth, restoring division, non-restoring division and selected other algorithms. |
| ALU Visualizer | Interactive arithmetic, logic, shifting and comparison operations, with internal data-flow visualization. |
| Memory & Cache Visualizer | RAM organization, memory hierarchy, cache lookup, hit/miss and basic mapping/address translation. |
| 8086 Lab | Focused 8086 simulator with a limited instruction set, registers, flags and step-by-step execution. |
| Circuit Playground | Limited Logisim-style builder focused initially on basic gates, inputs and outputs; expandable later. |
| Experiments | Structured practical experiments with inputs, outputs, reset/run/step controls and saved results. |
| Quiz / Practice | Concept checks, truth-table questions, output prediction and algorithm questions. |

# 4. DSD Scope

Number systems and binary arithmetic

Gray, BCD, ASCII and Excess-3 conversion

Logic gates: AND, OR, NOT, NAND, NOR, XOR and XNOR

Truth tables and Boolean expressions

Boolean algebra and De Morgan’s laws

SOP / POS

K-Map for 2–4 variables

Half adder and full adder

Half subtractor and full subtractor

MUX / DEMUX

Encoder / decoder

Comparator

BCD adder

SR, JK, D and T flip-flops

Flip-flop conversions

Counters

Shift registers

# 5. COA Scope

Binary arithmetic and number representation

Booth multiplication

Restoring division

Non-restoring division

IEEE 754 visualization

ALU operations

Registers and data movement

RAM and memory hierarchy

Cache mapping and hit/miss visualization

Basic paging / address translation where feasible

Focused 8086 instruction execution

Instruction-cycle / CPU-flow visualization where feasible

# 6. DSD → COA Integration

This is the project's main academic differentiator. The application should explicitly demonstrate how DSD building blocks contribute to computer architecture:

Logic Gates → Combinational Circuits → Sequential Circuits → ALU → Registers → Memory → Control Unit → CPU → 8086 Execution

Example: gates form adders; adders and logic circuits contribute to the ALU; flip-flops form storage elements and registers; control logic and memory form larger CPU structures.

# 7. Team of Four — Recommended Responsibilities

| Member | Responsibilities | Primary Deliverable |
| --- | --- | --- |
| Member 1 — DSD Core | Logic gates, truth tables, Boolean algebra, SOP/POS, K-Map, number-system conversions, combinational circuits. | DSD simulation engine + reusable component APIs |
| Member 2 — Sequential + Circuit Playground | Flip-flops, counters, shift registers, state simulation, basic circuit-builder canvas, gates/inputs/outputs/wiring. | Sequential simulator + limited circuit playground |
| Member 3 — COA Engine | Booth, division algorithms, IEEE 754, ALU, registers, memory and cache models. | COA simulation engine + algorithm visualizers |
| Member 4 — Application/UI/Integration | JavaFX application shell, navigation, experiment screens, 8086 focused emulator, SQLite persistence, integration and testing. | Working application + integration + 8086 + database |

# 8. Team Development Workflow

Freeze the MVP scope and module interfaces before heavy UI work.

Create a common simulation-data model: inputs, outputs, states, steps and errors.

Member 1 builds DSD combinational foundations.

Member 2 builds sequential logic and the limited playground.

Member 3 builds COA algorithms and architecture models.

Member 4 builds the JavaFX shell, navigation, persistence and initial experiment screens.

Integrate DSD and COA engines through shared service interfaces.

Build the ALU visualizer using previously implemented DSD/COA building blocks.

Build memory/cache and the focused 8086 simulator.

Add step controls, animations, reset/run behavior, quizzes and saved experiments.

Perform unit testing, integration testing, edge-case testing and UI testing.

Prepare documentation, UML, flowcharts, screenshots, demo scenarios and viva questions.

# 9. Recommended Development Phases

Phase 1 — Foundation: Java project structure, Git workflow, JavaFX shell, common simulation interfaces, test structure.

Phase 2 — DSD Engine: Gates, Boolean operations, truth tables, combinational circuits and K-Map.

Phase 3 — Sequential Engine: Flip-flops, clocks, counters and shift registers.

Phase 4 — COA Engine: Booth, division, IEEE 754, ALU and registers.

Phase 5 — Memory: RAM, hierarchy, cache and address translation.

Phase 6 — 8086: Focused instruction set, registers, flags and step execution.

Phase 7 — Playground: Limited drag/drop circuit builder for basic gates.

Phase 8 — Learning Layer: Theory, equations, truth tables, guided experiments, quizzes and explanations.

Phase 9 — Integration & Testing: End-to-end DSD→COA demonstrations, persistence, bug fixing and performance checks.

Phase 10 — Presentation: Documentation, UML, architecture diagram, demo script, report and viva preparation.

# 10. Software Concepts You Need

## Java

OOP: classes, objects, inheritance, interfaces, abstraction and encapsulation

Collections: List, Map, Set and queues/stacks where needed

Enums and immutable/value objects for operations and states

Exception handling and input validation

Generics

File I/O and serialization concepts

Unit testing with JUnit

Maven project structure and dependency management

## JavaFX

Scenes, stages, layouts and controls

Event handling

Canvas / shapes / nodes

Mouse interaction and drag/drop

Bindings and observable properties

Tables and forms

Animations and transitions

FXML / CSS only if useful; do not overcomplicate the project

## Simulation / Architecture

Digital logic evaluation

Truth-table generation

State machines and clocked state

Signal propagation model

Step-by-step simulation state

ALU and register models

Memory addressing

Cache mapping

Instruction fetch/decode/execute concepts

## Database

SQLite

JDBC

CRUD operations

Prepared statements

Basic relational design

## Engineering Practices

Git/GitHub branching and pull requests

Modular architecture

Separation of UI and simulation logic

Unit and integration testing

Debugging and logging

UML class/component/sequence diagrams

# 11. Recommended Architecture

Use a layered/modular design so that the simulation logic does not depend directly on JavaFX screens.

Presentation Layer — JavaFX screens, diagrams, controls and animations

Application Layer — experiment controllers, navigation, step/run/reset orchestration

Simulation Layer — gates, circuits, flip-flops, ALU, algorithms, memory, cache and 8086 models

Persistence Layer — SQLite repositories for saved experiments, circuits, programs and quiz/progress data

Shared Model Layer — input/output/state/step/result objects and common interfaces

Critical rule: UI code should request simulation results; it should not contain the core Boolean, arithmetic, CPU or memory logic.

# 12. Suggested Project Folder Structure

src/main/java/

app/                 Application startup and global configuration

model/               Shared data models

dsd/                 Gates, Boolean logic, K-Map, combinational, sequential

coa/                 Algorithms, ALU, registers, memory, cache

cpu8086/              Focused 8086 emulator

playground/           Limited circuit-builder engine

simulation/           Generic step/run/reset simulation framework

ui/                   JavaFX screens and controllers

persistence/          SQLite/JDBC repositories

quiz/                 Question and assessment logic

src/main/resources/

fxml/

css/

assets/

src/test/java/          Unit and integration tests

docs/                   UML, architecture and documentation

# 13. MVP — Features That Must Work

Basic logic gates with interactive inputs, outputs and truth tables

At least two or three important combinational circuits

At least two important sequential components

At least two COA algorithms with step-by-step visualization

Working ALU visualization

Basic memory visualization

Focused 8086 execution for a small instruction set

Limited circuit playground for basic gates

Run / step / reset controls

Theory + equation + truth table + experiment flow

At least one quiz/practice module

Clean JavaFX navigation

Unit tests for simulation logic

# 14. Features to Treat as Optional / Future Scope

Full Logisim-level circuit editor

Complete production-grade 8086 compatibility

Large instruction-set coverage

Advanced pipeline hazards

Multicore/superscalar simulation

Complex virtual-memory scenarios

Cloud/browser version

# 15. Five Recommended Project Source Files

| Source File | Purpose |
| --- | --- |
| 01_Project_Master_Plan.docx | This document. Defines final scope, architecture, workflow, team responsibilities and implementation priorities. |
| 02_Technical_Architecture.md/pdf | Detailed class/module architecture, interfaces, data flow, folder structure and integration rules. |
| 03_DSD_Module_Specification.md/pdf | Exact DSD components, equations, truth tables, simulation behavior, K-Map rules and sequential-state requirements. |
| 04_COA_Module_Specification.md/pdf | Exact COA algorithms, ALU, registers, memory/cache and focused 8086 scope, including step-by-step state requirements. |
| 05_Project_Progress_Log.md | Living document containing completed features, current bugs, decisions, TODOs, integration status and next tasks. |

# 16. Important Source Rule

The five source files should be treated as the project's controlled specification. When a decision is already defined there, follow it unless the team explicitly changes the specification. The progress log should be updated whenever scope, architecture or implementation decisions change.

# 17. Recommended ChatGPT Project Setup

For this project, the best setup is a Project whose main working context is the uploaded project sources rather than depending on unrelated previous chats. Previous chats can be useful as supplementary context, but the five project sources should be the source of truth.

Reason: the project will evolve over many conversations. A controlled source set prevents old decisions, abandoned approaches or unrelated project discussions from accidentally changing the current architecture.

# 18. Copy-Paste Instructions for the ChatGPT Project

You are the project assistant for our second-year Computer Engineering mini-project: “DSD + COA Interactive Virtual Laboratory”.

PRIMARY SOURCE OF TRUTH
- Treat the files uploaded in this Project as the authoritative specification.
- Prefer the latest Project source and especially the Project Progress Log for current implementation status.
- Do not silently revive abandoned approaches or old decisions.
- If the sources do not define something, clearly say that it is not specified and then propose an option separately as a recommendation.
- Do not invent completed features, files, APIs, classes, test results or architecture decisions.

FINAL PRODUCT
We are building an Interactive Educational Virtual Laboratory for Digital System Design (DSD) and Computer Organization & Architecture (COA).
The project is NOT intended to be a full Logisim clone.
The main product combines:
1. Interactive learning
2. Virtual experiments
3. Visual internal simulation
4. Step-by-step algorithm visualization
5. ALU, memory and CPU/8086 visualization
6. A limited Logisim-style circuit playground
7. Quiz/practice features

CORE PHILOSOPHY
“Don’t just show the answer — show what is happening inside.”

For components and experiments, prefer this flow:
Concept → Theory → Equation → Truth Table/State Table → Interactive Inputs → Visual Simulation → Internal Steps → Output → Practice/Quiz.

ARCHITECTURE RULE
Keep UI and simulation logic separate.
JavaFX is responsible for presentation, interaction and visualization.
Java is responsible for simulation, algorithms and models.
SQLite/JDBC is responsible for persistence.
Use modular, testable classes and interfaces.

TECHNOLOGY
Preferred stack:
- Java 21
- JavaFX
- Maven
- SQLite
- JDBC
- Git/GitHub
- JUnit for testing

PROJECT SCOPE
DSD:
- Number systems and conversions
- Binary arithmetic
- Logic gates
- Truth tables
- Boolean algebra
- SOP/POS
- De Morgan’s laws
- K-Map (2–4 variables)
- Adders/subtractors
- MUX/DEMUX
- Encoder/decoder
- Comparator
- BCD adder
- SR/JK/D/T flip-flops
- Flip-flop conversions
- Counters
- Shift registers

COA:
- Binary arithmetic
- Booth multiplication
- Restoring division
- Non-restoring division
- IEEE 754
- ALU
- Registers
- Memory
- Cache
- Basic address translation
- Focused 8086 emulator
- Instruction-cycle/CPU visualization where feasible

CIRCUIT PLAYGROUND
Keep the circuit builder deliberately limited at first.
Initial target:
- Input
- Output
- AND
- OR
- NOT
- NAND
- NOR
- XOR
- XNOR
Do not attempt to reproduce all of Logisim unless explicitly approved.

8086
Use a focused instruction set. Do not attempt a complete production-grade 8086 emulator unless the scope is explicitly expanded.

TEAM
Member 1: DSD core.
Member 2: sequential circuits + limited circuit playground.
Member 3: COA algorithms + ALU/memory/cache.
Member 4: JavaFX application, integration, SQLite and focused 8086.

HOW TO HELP US
- Give beginner-friendly explanations when requested.
- Prefer concrete Java examples and small test cases.
- Explain where each class/module belongs in the project structure.
- When modifying code, preserve existing architecture unless a change is explicitly requested.
- For debugging, first identify the root cause, then give the smallest reliable fix.
- When proposing new features, classify them as MVP, optional, or future scope.
- Avoid unnecessary complexity.
- Prioritize a smaller number of reliable, demonstrable features over a huge unfinished feature list.
- When we ask for a project decision, evaluate it against semester feasibility, educational value, technical depth, integration, maintainability and demo/viva value.
- When we ask for documentation, keep terminology consistent with the Project sources.
- Always consider how a feature contributes to the central DSD → COA learning connection.

# 19. Final Project Pitch

An integrated software-based virtual laboratory that helps students understand Digital System Design and Computer Organization & Architecture through interactive experiments, visual circuit behavior, step-by-step algorithms, ALU/memory/CPU visualization and a limited circuit playground, with a strong focus on showing the internal working rather than only displaying final answers.

# 20. Final Recommendation

Build Option 2 as the core product and add a limited version of Option 1. This provides the strongest balance between technical depth and second-year feasibility. The full Logisim-style editor should remain outside the MVP.